# 

# Project Management Meeting

## Concerns

1. Lack of standup meetings
   1. PM needs to know what we are doing exactly when we are working on our stuff
   2. Meeting procedures are well established, located in team2 files -> stand up procedures
   3. Always covers from the last stand up till the next
   4. PM (Timothy’s preference) wants this written down in a team's form.
2. Basic chat filter?
   1. URL’s in chat?
   2. [PurgoMalum API Documentation (community) | RapidAPI](https://rapidapi.com/community/api/purgomalum-1/)

## Previous Tasks

1. Forgotten Password
   1. Status
      1. Needs Passcodes reset
      2. Needs to be implemented into email verification
2. Admin Dashboard
   1. Status
      1. Still needs features that are not yet implemented in messaging: flags, blocked users, etc...
      2. Mason?
      3. Himprawa?
3. Test Suite Updates
   1. Bring up to date with current database functionality
   2. Timothy?
4. Search User
   1. Search via Enter button TIMOTHY?!?!
5. Failed Login Attempts
   1. Status
   2. Needs a lot of work needs to be reworked it would seem

## Current Tasks

1. Updates on all current
   1. Scroll to Bottom
   2. Group communication – Timothy has updated progress in the planner
      1. While the framework for this is made, we need to create things like the Nest creation and user invitation features.
      2. Also see checklist
   3. Ability to “Break Out”
      1. May not be necessary
   4. Separate Nest Lists
      1. Multiview? Or replace groups with one on one and vice versa
   5. Shoulder surfing protection
      1. We will try

## Future Tasks

1. Image/File implementation?
   1. [DBMS\_CRYPTO (oracle.com)](https://docs.oracle.com/en/database/oracle/oracle-database/21/arpls/DBMS_CRYPTO.html#GUID-4B05DCAF-F2C4-488F-89AC-3C8491799CBB)
2. User Icons?
   1. User page
   2. Don’t bog down the sign-up page
   3. Pigeon shapes.... original pigeon icon pls
   4. Bitmoji implementation (but it’s pigeon)
3. Mobile Optimizations

# Team Discussion

## New Project/Task Concerns

User last online activity needs to be set in master pages, and with that we need to log out users that are inactive. Need to add the check back into is logged in.

Update email regex to contain staff and faculty

## Weekly Retrospective

### Things Done Well

### Things Not Done Well