## Slide 1
What needs to be completed?

## Slide 2: Group creation
Nests
User created
Custom names
Password protection
Roles
Nest Creator
Administrators
Custom Roles
Developers
Mason Phillips
Timothy de Jesus
Time Needed
12 hours

## Slide 3: Image and file sharing
File types
.doc, .docx, .pdf, .txt
.png, .jpg, .jpeg
Storage
Converted to Base64
Encrypted in database
Developers
Timothy de Jesus
Time Needed
16 hours
Himprawa Khattri

## Slide 4: Shoulder surfing protection
Messages
Ciphertext
Click to decrypt
Permissions
Developers
Mason Phillips
Time Needed
20 hours
Caleb Knapp

## Slide 5
State of the Team

## Slide 6: What have we done well?
Teamwork
Codebase Design

## Slide 7: Teamwork
Most of our development time was spent together, working as a group.
Implemented pair programming to balance the workload and evenly spread knowledge of the codebase.

## Slide 8: Codebase Design
Object-Oriented Design
  Database Packages
  Website Utility Classes

## Slide 9: What have we not done well?
Lack of formal meetings
Communication through software tools

## Slide 10: Lack of formal meetings
Response Plan
Written meeting procedures
Weekly Individual Role Meetings
Weekly Team Meeting

## Slide 11: Communication through software tools
Response Plan
Microsoft Teams
Microsoft Planner
Meeting documentation shared
More questions and confirmations
Task status reminders
Daily reviews